## Change Request — CR-001

Library Management Mini System

Change Request ID: CR-001

Submitted By: QA Tester (Yonatan Ashenafi / Yohanse Mesay)
Received By: Change Manager (Yohana Betisha)

### Change Description

Add basic validation to the librarian login form to prevent empty username or password submissions and display a confirmation message upon successful login.

### Reason for Change

The current login form accepts any input, including empty fields. This reduces usability and does not realistically represent a login process. Validation improves user interaction and demonstration quality.

### Affected Configuration Items

- login.html

- app.js

### Priority: High

### Risk Level: Low

### Status: Approved

## Change Request — CR-002

Library Management Mini System

Change Request ID: CR-002

Submitted By: QA Tester (Yonatan Ashenafi / Yohanse Mesay)
Received By: Change Manager (Yohana Betisha)

### Change Description

Improve the librarian dashboard layout by adding clear headings, a navigation menu, and a structured display for book inventory.

### Reason for Change

The existing dashboard is minimal and lacks clarity. Improving layout and structure enhances usability and makes the system easier to understand for demonstration and evaluation.

### Affected Configuration Items

- dashboard.html

- app.js

### Priority: Medium

### Risk Level: Low

### Status: Approved

## Change Request — CR-003

Library Management Mini System

Change Request ID: CR-003

Submitted By: QA Tester (Yonatan Ashenafi / Yohanse Mesay)
Received By: Change Manager (Yohana Betisha)

### Change Description

Standardize naming conventions for all SCM documentation files to ensure consistency across the repository.

### Reason for Change

Inconsistent file naming can cause confusion during audits and version tracking. Standard naming improves traceability and SCM compliance.

### Affected Configuration Items

- All Documentation Configuration Items (SCMP, CI Register, Change Log, Baseline Records, Audit Report)

### Priority: Low

### Risk Level: Low

### Status: Approved