# SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)

Project: Library Management Mini System

## 1. Introduction

### 1.1 Purpose

The purpose of this Software Configuration Management Plan (SCMP) is to provide a structured approach for managing all project artifacts and deliverables of the Library Management Mini System. It ensures that all items created or modified during the project lifecycle are:

- Properly identified

- Controlled for consistency

- Versioned accurately

- Audited for compliance

By implementing this SCMP, the project team aims to minimize inconsistencies, facilitate collaboration, maintain traceability of changes, and support reproducibility of releases. This plan also establishes the roles, responsibilities, and processes for effective Software Configuration Management (SCM).

### 1.2 Scope

### This SCMP applies to all Configuration Items (CIs) associated with the project. It covers:

- Documentation: Project reports, SCMP, user manuals, and change logs

- Source code: HTML, CSS, JavaScript, and backend scripts

- Data files: JSON files for book records

- Test artifacts: Test plans, test cases, and test results

- Baselines: Approved versions of project deliverables

- Release artifacts: Packaged versions of the system ready for deployment

The SCMP focuses on SCM processes and methodologies, rather than software functionality development. It ensures that all project artifacts are organized, controlled, and tracked systematically.

## 2. Project Overview

The Library Management Mini System is a web-based application that allows librarians to manage library books efficiently. Key features include:

- Login page for secure librarian access

- Dashboard page summarizing system information

- Book management module to add, update, and remove books

- Data storage using a JSON file

The project emphasizes SCM principles, including:

- Version Control – Maintaining historical versions of source code and documents

- Change Control – Managing modifications through formal change requests

- Baseline Management – Establishing controlled points in the project lifecycle

- Release Management – Packaging functional releases with documentation

- Configuration Auditing – Ensuring compliance with approved plans and standards

## 3. Roles and Responsibilities

The project team comprises six members, each with clearly defined SCM roles.

### 3.1 SCM Manager (1 Member)

Responsibilities:

- Prepare and maintain the SCMP

- Identify and manage configuration items and baselines

- Approve merges to the main branch

- Tag baselines and releases in the repository

- Conduct configuration audits (PCA and FCA)

### 3.2 Developers (3 Members)

Responsibilities:

- Develop features on assigned feature branches

- Implement approved Change Requests (CRs)

- Submit Pull Requests (PRs) for SCM Manager review

- Maintain code quality using code reviews and linting

### 3.3 QA Tester / Auditor (1 Member)

Responsibilities:

- Prepare and execute test cases

- Verify that changes are implemented correctly

- Conduct Physical Configuration Audits (PCA) to validate artifact existence and naming

- Conduct Functional Configuration Audits (FCA) to confirm system meets functional requirements

## 3. Roles and Responsibilities

The project team consists of six members, each with clearly defined roles. The table below summarizes team members and their assigned SCM responsibilities:

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Yonatan Alamirew | SCM Manager | - Prepare and maintain the SCMP - Identify and manage configuration items and baselines - Approve merges to the main branch - Tag baselines and releases - Conduct configuration audits (PCA and FCA) |
| Yonas Workneh | Developer | - Develop system features on assigned feature branches - Implement approved Change Requests - Submit Pull Requests for review - Maintain source code quality |
| Temesgen Getye | Developer | - Develop system features on assigned feature branches - Implement approved Change Requests - Submit Pull Requests for review - Maintain source code quality |
| Yohanse Mesay | QA Tester | - Prepare and execute test cases - Verify implementation of approved changes - Conduct Physical Configuration Audits (PCA) - Conduct Functional Configuration Audits (FCA) |
| Yonatan Ashenafi | QA Tester | Prepare and execute test cases - Verify implementation of approved changes - Conduct Physical Configuration Audits (PCA) - Conduct Functional Configuration Audits (FCA) |
| Yohanna Betsihay | Documentation & Change Manager | - Receive and log Change Requests - Maintain the Change Log - Prepare and update project documentation |

## 4. Configuration Item Identification

A Configuration Item (CI) is any project artifact that is under configuration control. Each CI must be uniquely identified and versioned.

### 4.1 CI Categories

- Documentation (DOC): SCMP, user manuals, change logs, reports

- Source Code (SRC): HTML, CSS, JS files, backend scripts

- Data Files (DATA): JSON files storing book records

- Test Artifacts (TEST): Test plans, test cases, and results

- Baseline Records (BL): Versioned snapshots of system artifacts

- Release Artifacts (REL): Packaged and deployable system versions

### 4.2 CI Naming Convention

Format: <CI-Type>-<CI-Name>-<Version>

| CI Type | CI Name | Version | Example |
| --- | --- | --- | --- |
| DOC | SCMP | v1.0 | DOC-SCMP-v1.0 |
| SRC | Login Module | v1.0 | SRC-login-v1.0 |
| DATA | Books JSON | v1.0 | DATA-books-v1.0 |
| TEST | Login Test Cases | v1.0 | TEST-login-v1.0 |

## 5. Version Control and Branching Strategy

### 5.1 Version Control Tool

- Git: Distributed version control system for tracking changes

- GitHub: Repository hosting and collaboration platform

### 5.2 Branching Model

- main: Stable branch containing approved baselines

- feature/login: Development of the login module

- feature/books: Development of the book management module

Rules:

- Direct commits to main are prohibited

- All code changes must go through Pull Requests (PRs)

- Version numbers follow semantic versioning (v<major>.<minor>.<patch>)

## 6. Change Control Process

### 6.1 Change Request (CR)

All changes to project artifacts must be submitted using a formal Change Request (CR) form, which includes:

- Description of change

- Reason for change

- Impact analysis on project schedule and resources

### 6.2 Change Control Workflow

- CR submitted to Documentation & Change Manager

- Impact analysis performed

- CR reviewed and approved by SCM Manager

- Change implemented by Developer on the appropriate branch

- QA verifies implementation against the CR

- CR closed and logged in the Change Lo

## 7. Baseline Management

### 7.1 Baseline 1 (BL1)

- Approved SCMP

- CI Register

- Initial repository structure

- Establishes the starting point for project development

### 7.2 Baseline 2 (BL2)

- Functional system prototype

- Approved CR implementations

- Captures the first working version of the system

Baseline Tagging:

- Each baseline is tagged in Git (BL1-v1.0, BL2-v1.0)

- Documented in Baseline Records

## 8. Release Management

- Release v1.0: Initial functional prototype, including login and dashboard modules

- Release v1.1: Updated system with implemented CRs

Each release includes:

- Release notes

- Updated documentation

- Versioned source code and data files

All releases are uploaded to GitHub Releases for traceability.

## 9. Configuration Audits

### 9.1 Physical Configuration Audit (PCA)

- Verifies the existence and correctness of all CIs

- Checks naming conventions and versioning

- Ensures all baseline items are in the repository

### 9.2 Functional Configuration Audit (FCA)

- Confirms that the system meets approved functional requirements

- Verifies that all approved Change Requests are implemented correctly

- Validates that the system is ready for release

## 10. Tools Used

| ## Tool | Purpose |
| --- | --- |
| ## Git | Version control |
| ## GitHub | Repository hosting and collaboration |
| Visual Studio Code | ## Source code development |
| ## Microsoft Word | ## Documentation preparation |
| ## Web Browser | ## System testing and validation |

## 11. Approval

This Software Configuration Management Plan (SCMP) becomes effective upon approval by the project team and inclusion in Baseline 1 (BL1). Approval signifies agreement on SCM policies, processes, roles, responsibilities, and tools.